PROJECT ANVESHAN

Detailed Build Roadmap

Complete Guide for Solo Developer

Includes Models, Tech Stack Reasons & 30-Day Plan

August 2026  |  Version 1.0

# 1. Roadmap Overview

This document gives you a clear, step-by-step plan to build Project Anveshan (Deep Research OS) as a solo developer. Everything is designed to stay free or very low cost, especially on your MacBook M5.

The roadmap has four weeks. At the end of 30 days you will have a working early version that can do real deep research.

## Main Goal of 30 Days

- A working research system you can run on your MacBook

- It can take a research question and produce a multi-section cited report

- It can run for at least 30–60 minutes continuously

- You can save and resume research sessions

- Clear installation instructions so others can try it

# 2. Complete Tech Stack Explained

Here is every important technology we use, the exact model names, and the simple reason why we chose each one.

## A. Core Engine

### DeepSeek Harness (dsh)

What it is:

The main software that turns an AI model into a real agent. It gives the AI hands and memory so it can search, use tools, and keep working for a long time.

Why we use it:

- Everything is a plugin — very easy to extend

- Open source under MIT license (free forever)

- Supports long-running sessions, sub-agents, and tools

- Works with many different AI models

- Has a ready web interface

Status:

Free forever. Developer preview, but usable today.

## B. AI Models (The Brains)

We use different models for different purposes. Here is the clear list:

| Model Name | Type | Why We Use It | Cost |
| --- | --- | --- | --- |
| Local models via Ollama (e.g. Qwen2.5, Llama 3.1, DeepSeek distilled) | Local | Completely free + private. Runs on your MacBook M5. Best for daily development and testing. | Free forever |
| DeepSeek V4 Flash | Cloud / API | Very fast and extremely cheap. Good for quick search and filtering tasks. | Very low / free credits |
| DeepSeek V4 Pro | Cloud / API | Strong reasoning and agent skills. Good balance of quality and price for deeper research steps. | Low cost after free credits |
| Qwen 3.8 Max | Cloud / API | One of the strongest open models for long context and complex reasoning. Used when highest quality is needed. | Paid after free quota (90 days) |
| Other free open models (via OpenRouter free endpoints when available) | Cloud | Backup options when free credits are available. | Temporary free |

Recommended starting order on your MacBook:

- First use local models with Ollama (always free)

- Then use DeepSeek free credits for stronger performance

- Use Qwen 3.8 Max only when you need maximum quality

## C. Supporting Tools

### Ollama

Tool that lets you run AI models directly on your MacBook. Reason: Zero cost, full privacy, no internet needed for the model itself.

### TokenRouter (or similar OpenAI-compatible gateway)

Acts as a smart switch between different AI models. Reason: Easy to change models without rewriting code, and helps control spending.

### Onyx

Open-source AI platform with good knowledge base and research features. Reason: We can reuse its memory and search strengths instead of building everything from zero.

### OpenCode

Open-source coding agent. Reason: Useful when the research needs to write or run code experiments.

### Basic Tools

- Web search tools — to find current information

- Academic search (arXiv, Semantic Scholar) — to find scientific papers

- File system access — to save research notes and reports

- Code execution sandbox — to run small experiments safely

# 3. Detailed 30-Day Build Roadmap

## Week 1: Foundation (Days 1–7)

Goal: Get the basic system running on your MacBook.

Day 1–2: Install DeepSeek Harness

- Run: npx @deepseek-ai/dsh web

- Explore the web interface and understand sessions, tools, and plugins

- Read the official documentation

Day 3–4: Set up local models with Ollama

- Install Ollama on your MacBook M5

- Pull 2–3 good local models (example: qwen2.5:14b or similar that fits your RAM)

- Connect Ollama models to DeepSeek Harness

Day 5–6: Connect free cloud models

- Create DeepSeek account and get free API credits

- Set up TokenRouter or direct DeepSeek API connection

- Test switching between local and cloud models

Day 7: First simple research test

- Create a basic prompt that searches and writes a short report

- Confirm everything works end-to-end

## Week 2: Core Research Engine (Days 8–14)

Goal: Build the multi-agent research loop.

Day 8–9: Build the Orchestrator Agent

- This agent creates the research plan and decides next steps

- It should break a big goal into smaller tasks

Day 10–11: Create Specialist Agents

- Search Agent — finds web pages and papers

- Critic Agent — checks findings for weaknesses

- Synthesizer Agent — writes the final structured report

Day 12–13: Add Memory

- Save every finding with its source (provenance)

- Use simple files or Onyx knowledge features

- Make sure agents can read previous findings

Day 14: Test long run

- Run a research task for 30–45 minutes

- Fix any crashes or loops that break

## Week 3: Make It Usable (Days 15–21)

Goal: Turn the technical system into something a person can actually use.

Day 15–16: Improve the Interface

- Use DeepSeek Harness web UI as the base

- Add clear place to type research goal

- Show live progress (which agent is working)

Day 17–18: Session Management

- Save full research sessions

- Add ability to resume a previous session

- Allow downloading the final report (Markdown or PDF)

Day 19–20: Better Reports

- Structure the report with sections and citations

- Add confidence or source quality notes

Day 21: Internal testing

- Run 3–4 different research topics

- Note all problems and fix the biggest ones

## Week 4: Polish and Share (Days 22–30)

Goal: Make the project ready for other people to try.

Day 22–24: Clean Code and Documentation

- Write clear README with installation steps

- Add simple architecture explanation

- Document how to add a new skill/plugin

Day 25–26: Demo and Video

- Record a 2–3 minute demo video showing a real research run

- Prepare example research reports

Day 27–28: GitHub Preparation

- Create clean GitHub repository

- Add license (MIT recommended)

- Write contributing guidelines

Day 29–30: First Public Release

- Publish as “Project Anveshan – Early Preview”

- Share on X, Reddit, Hacker News, and relevant Discords

- Collect feedback from early users

# 4. Model Usage Strategy (When to Use Which Model)

To stay free as long as possible, follow this order:

| Situation | Recommended Model | Reason |
| --- | --- | --- |
| Daily development and testing | Local Ollama models | Zero cost and private |
| Quick search and filtering | DeepSeek V4 Flash | Fast and very cheap |
| Deep reasoning and planning | DeepSeek V4 Pro | Strong quality at low price |
| Final report writing (highest quality) | Qwen 3.8 Max | Best long-context and synthesis |
| When free credits finish | Local models + cheapest available | Keep the system running |

Always try local models first. Only move to cloud models when the local result is not good enough.

# 5. Success Criteria for the First Version

At the end of 30 days, the project should meet these points:

- A beginner can install it by following the README

- User can type a research goal and get a multi-section report with sources

- The system can run continuously for at least 30 minutes

- Research sessions can be saved and resumed

- The code is clean enough that other developers can understand it

- You have at least one demo video and a few example reports

## What We Will Not Build in First 30 Days

- Multi-user team features

- Beautiful polished design

- Many domain packs

- Paid hosting

- Mobile app

# 6. What Comes After the First 30 Days

Once the early version is public:

- Collect real user feedback

- Fix the most common problems

- Add one Domain Pack (example: General Science or AI Research)

- Improve the Critic agent and citation quality

- Consider a simple free hosted version so people can try without installation

- Start building a small community of users and skill creators

## Longer Term Vision

- Become the open standard for deep research agents

- Strong plugin and domain-pack ecosystem

- Optional paid hosted and Pro plans for revenue

- Support for private company knowledge bases

# 7. Final Notes for You

You are building this as a solo developer on a MacBook M5. That is completely realistic for the first version.

Focus on making the core research loop strong. Do not try to build every feature at once.

Stay free as long as possible by using local models and free credits wisely.

Write everything down. Clear documentation will help you and future users.

Share early. Real feedback is more valuable than perfect code that nobody uses.

— End of Roadmap Document —

Project Anveshan | Detailed Build Roadmap | August 2026